## Slide 1: CIRM Application Migration
Migrating to the newly developed CiRM ecosystem will be a multistep process. This document shows two diagrams:
A diagram showing how the existing functionality maps to the new application components. Essentially this demonstrates what is being replaced by what. Note: since KBMS has already been phased out by PKBI, it is not being listed here.
A diagram showing the migration timeline in 5 milestones. Boxes with red borders indicate current (to be phased out) system. Right below them, are the corresponding new components. The length of an arrow indicates the approximate lifetime of a component. A key aspect of the migration path is the parallel coexistence of the new and old systems in parallel until the new system proves stable and reliable: this is indicate by a time overlap of the black and red arrows.

## Slide 2
Contact Center
Topic Search
Phonebook
Call History
Soft Phone
SR Open
GIS Maps
CRM
SR Mgmt
GIS Mapping
Workflow/Activities
Task Assignment
MDCEAI
PW, TM, COM, WCS, AS, Elections
ServiceStats
CRM-Mobil
Offline SR Mgmt
COGNOS Reporting
Answer Hub
Key/Sem Search
Bluebook Integr.
Maps
Chat
SR Mgmt – create, update, task assign?, activities
Offline storage (HTML 5, mobile)
Ontology Admin Tools
SR Type Admin
UI Admin
Process Workflow Definition
Constituent Mgmt
PKBI
Integration Svcs
Workflow operational tasks connected to departmental systems. MDCEAI keeps internal data mapping code, but its components are WSDL-ed and embedded in the SR process workflows, like everything else.
Reporting – port of reports to new DB
GIS Maps (out of box from COGNOS)
Report Definition
Data Warehousing
Live Reports, etc.

## Slide 3
Contact Center
Now
Done
AH: Search, Phonebook, GIS, Activity Recording
CRM UI:
SR Mgmt etc.
AH:
SR Mgmt UI, Activity Workflow
Service Stats & Cognos Records
Ontology back-end DB
MDCEAI
Integration Workflow
CRM Back-End
New Reporting
Replace Contact Center
Replace CRM UI Application
Introduce new Operations DB for CRM data
MDCEAI -> SR Workflow
New Reports
1
2
3
4
5